Geospatial Metadata Team Calendar of Events

Due to Domain Team
Agenda for Meeting / Deliverable(s) 
Notes / Out of the Office 

8/22


Geospatial Metadata Team Calendar

(Technology Area and Compliance Component templates

 were distributed on August 12 by Karla)



· Develop fit matrix

· Incorporate Discipline group comments on Technology Area (TA) and Compliance Component (CC) templates
Holiday 9/1

Jeff: 8/28-8/29

Tim: 8/28

9/5


1st draft of fit matrix

Final TA and CC templates



· Send Final TA template along with query regarding products currently in use to MGISAC and ITAB
· Finalize fit matrix

· Perform product evaluations using fit matrix
Jeff: 9/15-9/19

Tim: 9/15-9/19

9/19
None



· Continue to perform product evaluations using fit matrix

· Begin developing Product Templates
Jeff: 9/22-9/24

Jeff: 9/29-10/3

Tim: 9/25

10/3


Final fit matrix


 
· Review MGISAC and ITAB product usage query results

· Continue to develop Product Templates
Holiday 10/13



10/17


1st drafts of Product Templates



· Review/revise Product Templates

· Review all TA documents


10/31


Final Product Templates


Geospatial Metadata Technology Area Team Members

Name
Email
Phone
Out of the Office

Jeff Schloss (JSc)
nrschlj2@mail.dnr.state.mo.us 
573.751.5110
8/28 – 8/29 

9/15 – 9/19

9/22 – 9/24

9/29 – 10/3

Tim Haithcoat (TH) 
HaithcoatT@missouri.edu 
573.882.2324

Cell 289.1177
8/28

9/15-9/19

9/25

Karla Werkman
kwerkman@nsr.com
573.636.7732


